Project Charter: SignalScope

Project Name: SignalScope — A modular application that simulates, processes, and visualizes RF transmission data in real-time.

Project Objective / Goal Create an application that mimics the behavior of a simplified RF transmitter by:

- Simulating RF data in a controlled, real-time manner (via C++).

- Transferring data between components using a defined communication layer.

- Processing and visualizing this data in a Python-driven interface for monitoring and interaction.

- Offering a foundation for future expansion, such as actual hardware integration, alarms, controls, and performance metrics.

Scope

In Scope:

- A C++ application that simulates RF parameters like frequency, power, temperature, and VSWR.

- A communication bridge between C++ and Python (e.g., socket, file, or shared memory).

- A Python-based visualization tool that:

  - Displays live graphs of values over time

  - Shows trends and thresholds visually

  - Allows basic control inputs (stretch goal)

Out of Scope (for now):

- Integration with real RF hardware

- Deep DSP or real modulation techniques

- Full GUI frameworks or multi-user support

System Overview & Component Roles

| Component | Role |
| --- | --- |
| Signal Generator (C++) | Simulates real-time RF telemetry and status data |
| Data Bridge (Interface) | Passes data from C++ to Python — design choice TBD |
| Visualizer (Python) | Parses and visualizes live data, simulates basic controls |
| Controller Interface (Optional) | Accepts simulated control inputs and feeds them to the generator |

Core Features & Requirements

Signal Generator

- Must emit values at defined intervals (1/sec, 10/sec, etc.)

- Simulated metrics:

  - Frequency (MHz)

  - Power (dBm)

  - VSWR

  - Temp

  - Fault flags (bool or integer codes)

Communication Layer

- Must transfer data cleanly and consistently

- Handle reconnects, lost packets, or invalid data gracefully

Visualizer

- Must plot:

  - At least 3 metrics live (line graph or similar)

  - Highlight abnormal/fault conditions (e.g., VSWR too high)

- Optionally receive inputs from user to adjust sim conditions

Design Constraints

- Modular architecture for future upgrades

- Cross-platform friendly (eventually — start on Windows is fine)

- Prefer open formats (e.g., JSON, CSV) for data

Milestones / Phases

Phase 1: Planning & Setup

- Finalize metric list

- Define data structure

- Choose comm method (file, socket, pipe, etc.)

Phase 2: Signal Generator Development

- Implement simulated values

- Make it emit in structured intervals

- Build data bridge

Phase 3: Visualizer Design

- Parse data into usable Python structure

- Live-plot time series

- Display warning zones (e.g., redline power)

Phase 4: Controls (Stretch)

- Add sliders or text input to send changes to the sim

- Display feedback of those changes in real-time

Phase 5: Polish & Document

- Finalize architecture diagram

- Add readme, usage guide, sample outputs

Suggestions

- Make your own telemetry protocol — simple JSON or something fun like a comma-delimited string with a checksum.

- Design your C++ module as a "black box" that you could replace with a real transmitter later.

- Include some fake fault logic — like power spikes, VSWR alerts, etc.

- Log every event — errors, user inputs, state changes — like a mini flight recorder.

- Think modular — could this eventually evolve into a test harness, a monitoring app, or a control dashboard?

Prerequisites

- Set up GitHub repository for version control and documentation

- Install required tools and environments:

  - C++ Development Tools: Visual Studio or VS Code with C++ extension, CMake

  - Python Environment: Python 3.x, virtualenv or conda, required libraries (to be defined)

  - Optional Tools: Git CLI, GitHub Desktop, Jupyter Notebook (for prototyping), basic plotting libraries (matplotlib, plotly)

- Familiarity refresh in:

  - C++ syntax and structuring small apps

  - Python scripting and visualization basics

  - Basic RF concepts (dBm, VSWR, frequency, power)

- Decide on inter-process communication method (file, socket, etc.)